**Task Log for Week of 2018-June-12**

|  |  |
| --- | --- |
| **Project Name** | BiFrost Games |
| **Team Member** | Pat Horler |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task** | | | |
| **ID** | **Description** | **Hours** | **Status** |
| T38 | Order History displays to page | 1hrs | Incomplete |
| T40 | Final Adjustments to CSS |  | Incomplete |
| T41 | Weekly Task Report | 1hrs | Incomplete |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

|  |  |
| --- | --- |
| Issues / Concerns and Risks |  |
| **Description** | **Impact**  **(L,M,H)** |
| Repository Corruption | M |
|  |  |
|  |  |
|  |  |
|  |  |